Project Risk Register

Project Risk Register- Team C

| ID | Risk | Likelihood | Impact | Mitigation (What we do) | Owner |
| --- | --- | --- | --- | --- | --- |
| R1 | Subsystem interfaces not agreed early | High | High | Schedule inter-team meetings early; share interface drafts | PM |
| R2 | Teams work in isolation leading to incompatible assumptions | High | High | Maintain shared documents; weekly group sync meetings | PM |
| R3 | Requirements misunderstood or incomplete | Medium | High | Analysts review brief regularly; testers flag ambiguities early | Analyst/Testers |
| R4 | Integration fails close to demo | Medium | High | Implement adapters early; use stubs; test cross-system flows incrementally | Programmers |
| R5 | Uneven workload distribution within team | Medium | High | Track contributions; assign owners; monitor progress weekly | PM |
| R6 | Over-engineering too early delaying deliverables | Medium | Medium | Focus on deliverable scope; prioritise required artefacts | PM/Designer |
| R7 | Missing required documentation sections | Medium | Medium | Use DentalPro example as checklist; maintain document template | Deputy PM |
| R8 | Version control issues / lost work | Medium | Medium | Use shared repo; enforce commits; track changes | Programmers |
| R9 | Terminology inconsistencies across subsystems | Medium | Medium | Maintain glossary; align with other teams | Analyst |
| R10 | Tools or software issues | Low | Low | Keep backups; export diagrams regularly | Team |